**Team 3 Week 9 Deliverables**


**This Weeks Project Velocity**


#(Insert Final Number) Use Cases Finished – Low/Medium Productivity Week

**Status for Sprint 2**

Insert GitHub Sprint 2 status picture. We need to make sure we put all the Use Cases we don’t finish onto Sprint 3.


**Test Results (Additional tests related to Sprint 2 Use Cases are in work will be developed in Sprint 3)**






**Sprint Review: Key Functionality**


* 1. **Implementation of Azure**




* 1. **Log-In Return When Trying to Directly Click on Recipes**




* 1. **UI Refinement**



* 1. **Additional UI Refinement**



* 1. **Added Measurements and Readings to a Batch**
  2. **User Can Add Notes About a Batch**
  3. **User Can Delete a Batch**



**2. Retrospective**

**2.1 What worked well this sprint?**

* Good team communication.
* GitHub and the forum posts do a good job at keeping everyone in the loop in a virtual environment.
* Azure seems to be working well for the team.

## 2.2 What can be improved?

* Work coordination still tough in a 100% virtual environment.
* Now that the Project Management class is over and the holiday is finished we can now pick up the pace for the final sprint.
* Improve on database migration issues.

## 2.3 What still puzzles us?

* Most of us need to continue learning the MVC framework

## 2.4 Additional Accomplishments

* Cleaned up the Add Batch note functionality.
* Added the NSubstitue framework to our project for using Mock objects in unit tests.
* Fixed RemoveBatchNoteTest.
* Mocked frameworks and converted all tests to NUnit from MSTest
* Fix to allow batches with notes to be deleted
* Updated Use Cases & SRS
* Further progress with adding batch actions
* Fixed bug in search to not show "No Results when results are shown"
* Added search functionality to Users link (before I knew that it was on backlog)
* Fixed BrewsBuddy link to take user to home page.